## Slide 1: Team GVSU
Daniel Newell, Nicholas Workman,
Thomas Peterson

## Slide 2: Data Collection
Complete list of our buildings and donor information.
Approved images for 90% of buildings.
Approved images for 60% of donors.
Restructured data objects to eliminate multiple buildings.

## Slide 3: UI Design
Finished Map functionality
  Added thumbnail image
  Added
Finished Navigation bar
  Four buttons
    Directory
    Map
    Near Me
    GVSU Donation page (New feature added)
Added filtering feature to the directory page (Alphabetical)

## Slide 4: Setbacks
Times we can meet
Getting images that were approved
Getting an icon image that looks “Not Terrible”
End of semester class loads

## Slide 5: Gantt Chart
Chart: 
| Initial Research | Requirements Gatherring | Planning/Design | User Interface Prototype | Location Gathering | Data Management | Main Model Class | Controller (transitions) Development | UI Enhancements (Visual) | Ui Critique and Changes | Testing/Debugging | Final Test/Debugging/Minor
Start Date | 41289 | 41289 | 41295 | 41295 | 41315 | 41330 | 41333 | 41333 | 41333 | 41358 | 41358 | 41360
Completed | 30 | 15 | 15 | 15 | 25 | 23 | 30 | 34 | 20 | 10 | 0 | 0
Remaining | 0 | 0 | 0 | 0 | 0 | 2 | 0 | 1 | 10 | 20 | 15 | 15